## Slide 1: 2004 WDI / WBIC Customer Conference Global Business Transformation
Migrating to WDI 3.2 on Win2k
Lee Edenfield
Manager e-Commerce Systems
Hagemeyer North America, Inc.

## Slide 2: Objectives
Who are we?
Why WDI 3.2? Why Windows? Why DT maps?
How did we plan to do it?
What did we actually do?
Where we are now?
When will it all end?

## Slide 3
Hagemeijer & Co. was established in the former Dutch East Indies (now Indonesia) in 1900. Today, Hagemeyer N.V. is headquartered in Naarden, Netherlands (near Amsterdam). The company has 22,000+ employees serving more than a million customers in 37 countries worldwide.
Hagemeyer North America, Inc. (HNA), A wholly owned subsidiary of Hagemeyer N.V., is a wholesale distributor focusing on business-to-business markets in electrical, safety, and industrial products and services throughout North America. HNA’s 4900+ associates serve more than 100,000 customers from approximately 500 locations.

## Slide 4: Our environment when we started
Hagemeyer acquisitions in the U.S.
  1999–2000 Hagemeyer N.V. acquired 4 U.S. companies.
Cameron & Barkley Co. (CamBar) - ~55% of HNA sales
  OS/390 – in-house ERP – DI2.1 translator
  20%-40% of business transactions EDI
Vallen Safety Supply – ~35 % of HNA sales
  AS/400 – in-house ERP – Harbinger TLE translator
  20%-30% of business transactions EDI
Tri-state Electrical Supply – ~8% of HNA sales
  AIX – package ERP – minimal EDI
Allied Electrical – ~2% of HNA sales
  AIX – modified package ERP - No EDI

## Slide 5: Hagemeyer Global Solution ( HGS)
One ERP – Movex ERP on AS/400 platform
Multiple instances (3 OR 4) in Europe, Australia, and the U.S.
“Bolt-on” solutions for:
  Warehousing/logistics
  E-Commerce (web)
  EDI
  Business intelligence
Phased migration by Operating Company

## Slide 6: Major events in the timeline
2001
  Hagemeyer acquisitions in the US, Canada, and Mexico formally combine into Hagemeyer North America, Inc. (HNA)
  Still operating on separate ERP systems as semi-independent operating companies (OpCos)
  HNA OpCos sent associates to the Netherlands to participate on Hagemeyer Solution Teams (HST) developing and implementing the Hagemeyer Global Solution (HGS)

## Slide 7: Major events in the timeline (continued…)
2002 (1st half)
  EDI HST reported that the HGS for EDI will not satisfy HNA requirements without a lot more work
  HNA decided to build HNA specific EDI solution
    HNA does more than twice as much EDI as the rest of Hagemeyer combined. We hoped we could “sell” our solution to the rest of Hagemeyer when we were done.
  Movex is still the target ERP
2002 (2nd half)
  Hagemeyer put the entire HGS project “on hold”
  HNA decided to migrate all US OpCos to one of our existing legacy systems (project Unite) – ERP target unknown
  HNA budget for HGS is re-allocated to project Unite

## Slide 8: Major events in the timeline (continued…)
2003 (1st half)
  Unite target ERP selected – CamBar system with mods
  Phased migration by customer segment and geography
2003 (2nd half)
  Project Unite postponed until 2005
  Migration to common EDI solution continued
  Multiple target ERP systems
  First transactions using the new infrastructure go live
    New XML based transactions
  Budget allocated to HGS/Unite project runs out 12/31/03

## Slide 9: Major events in the timeline (continued…)
2004
  HNA reorganizes EDI support resources into e-commerce Systems team
  First migrated transactions go live July 1, 2004
  Goal
    Complete Vallen migration in 2004
    Complete CamBar migration in 2005
    Unite project may have eliminated the other systems by then

## Slide 10: Why we chose WDI 3.2
Familiarity – we’ve been using DI since 1992
Ease of migration from DI 2.1?
Ease of future migration?
IBM Patterns for e-Business
IBM decision to include DI in Websphere family
Performance
Support for older EDI standards
  TRADACOMS, ODETTE, UCS, X.12 V2R0
Support for new XML standards
  OAGIS BODs, Commerce 1 xCBL, Rosettanet
MQSeries support

## Slide 11: Why we chose Windows
Uncertainty about future ERP platform
  S/390, AS/400, Unix? Some combination?s
  Everything now has a Windows client
Need to extend the life of our S/390
  Delayed implementation of replacement system
  Projected business growth through 2007
Lack of AIX expertise and experience
Performance seemed adequate
Breadth of tools available
Earlier release of new code
Low entry cost

## Slide 12: Why we chose Data Transformation maps
IBM told us to…
  Easier future migrations
  Better Websphere integration
  Don’t have to learn both mappers
Better XML support
Any to any (almost)
Redesigning data formats
  XML Hagemeyer Business Message (HBM)
  We were going to re-map everything anyway
We liked the mapper better.

## Slide 13: What we thought we were going to do…
Create message based integration hub architecture based on IBM Patterns for e-Business
Normalize all documents to HBM format
Use MQSeries for message transport
Use MQSeries Integrator for:
  message routing
  “simple” data transformation
  message archival
Use WDI for “complex” data transformation
Use MQSeries Workflow for:
  End-to-end auditing
  Long running transaction support

## Slide 14: Major design points
Functionality
  Must support existing business requirements
  Must be able to support new business requirements
Flexibility
  Must be able to easily accommodate changes in the operating environment
Performance
  Must be able to handle the load
  Response time requirements are getting shorter
Platform independence
  See Flexibility and Performance

## Slide 15: June 2002 we started to build it…
Assembled the team
Loaded software
Began documenting as-is processes
Developed HBM formats
Started building the HNA EDI “bolt-on” for the HGS
  Target Movex ERP
    Movex e-Collaborator - XML over MQSeries
  Support all legacy EDI transactions
  Consolidate transactions with common trading partners
  Phased implementation by business subsystem – purchasing and A/P first

## Slide 16: The rules change, but the project survives
The project scope changed
  HGS put on hold – late 2002
  Project UNITE – target ERP changed
Phased migration
  Had to support Vallen ERP system temporarily
  Target ERP is CamBar system
Decided to map Vallen EDI to ADF directly
  Short term need
  Vallen ADFs are very “EDI-like”
  fewer Vallen interface changes required
Continue to develop HBM for CamBar
Tri-state and Allied put on hold

## Slide 17: The rules change again…
Project UNITE cancelled late 2003
CamBar put on hold
Vallen now longer term need
  Wish we had mapped to the HBM
Abandoned WWF
Started using new architecture to meet new requirements (XML, CSV)
Introduced Websphere Application Server (WAS)
  HTTPs support
  WSAD
  Some solution components now built in Java

## Slide 18: So what did we actually build?
Message based integration hub using MQSeries
MQ enabled legacy application interfaces
WMQI used for routing and simple transformation
Java programs used for utility functions
  Message archival
  EDI parser, search tool, comparison tool, router
WAS used for https transport
MQSS used for VAN traffic
WDI used for complex data transformation

## Slide 19: Challenges we encountered
ASCII-EBCDIC conversion
  Packed and zoned decimal fields
  EDI Segment delimiters
Record blocking
  One message per transaction
  <CR><LF> separators
  ADF record lengths have to match

## Slide 20: Challenges we encountered (continued)
WDI-MQSeries interface
  Profile setup
  8 character queue name limit
  Logical to physical filename mapping
DT mapping issues
  Lack of loop function (XML large text fields)
  One-to-many transactions (outbound 820)
  Many-to-one transactions (outbound 850)

## Slide 21: Challenges we encountered (continued)
WDI 3.2 in general and the DT mapper in particular are actually new 1st version products
  Many PMRs
  XML support evolving
  Transaction store support evolving
  Differences in how trading partners are handled – TP resolution, map rule selection, transaction store issues
    Differences from one document type to another
    Differences from the way it works with S/R maps

## Slide 22: Where are we today?
We have migrated all Vallen VAN traffic to MQSS
We have MQ enabled all Vallen EDI application interfaces
We have developed DT maps for all Vallen transactions and trading partners
We are currently migrating Vallen trading partners and maps to WDI

## Slide 23: When will it end?
Vallen migration to WDI 3.2 complete in 2004
Migrate CamBar to WDI 3.2 in 2005
New Web site under construction – to be integrated with all the legacy ERPs
New requirements appear all the time
  EDI over the web
    AS1/AS2, HTTPs, SMTP, MQSeries, FTPs,
  Real-time integration
  New XML “standards”
  New ERP in 2007?
This is a process – there is no end in sight

## Slide 24: Summary
Work in progress…
The rules keep changing
The future is still uncertaim
The architecture is flexible enough to handle change
Performance is better than expected